## Slide 1: Review of Virtual Neutron and x-raY Laboratory (WP5)
1 September 2021
Authors: Andy Götz (coordinator)+ Carsten Fortman-Grote (WP5 leader)
Place: PaNOSC Project Management Committee zoom meeting
This project has received funding from the European Union’s Horizon 2020 research and innovation programme under grant agreement No. 823852

## Slide 2: What is the VINYL ?

## Slide 3: What is the VINYL ?

## Slide 4
VINYL – role in PaNOSC
WP5
This project has received funding from the European Union’s Horizon 2020 research and innovation programme under grant agreement No. 823852

## Slide 5
VYNIL – 3rd largest WP of PaNOSC
WP5
This project has received funding from the European Union’s Horizon 2020 research and innovation programme under grant agreement No. 823852

## Slide 6
Sustainability – Effort per partner
WP6
This project has received funding from the European Union’s Horizon 2020 research and innovation programme under grant agreement No. 823852
1 – EuXFEL 48.00 (WP leader)
2 – ESS 40.00
3 – ESRF 40.00
4 – CERIC-ERIC 40.00
5 – ILL 36.00
6 – ELI-DC 12.00
Total 219.00 (~ 18 years)

## Slide 7: WP5 Objectives from Proposal
Expose existing instrument and experiment simulations capabilities as a virtual facility service in the EOSC to promote the access and integration of simulated data in complex analysis workflows. Build on outcomes of EUCALL (SIMEX).
Effort will be on 4 levels:
Framework: providing a flexible simulation framework that enables users to rapidly implement simulation and analysis workflows.
Simulation: Make simulation data services inter-operable through development of appropriate APIs and adoption of open data standards.
Linking: link the EOSC experiment simulation services to their in-house data reduction, analysis, and visualization infrastructures
Education: develop simulation applications suitable for education

## Slide 8: WP5 Tasks from Proposal
Task 5.1 Simulation Infrastructure (EUXFEL)
Task 5.2 Photon and Neutron Source simulation data services (ESRF)
Task 5.3 Photon and Neutron beamline simulation data services (ILL)
Task 5.4 Simulation of signal generation including radiation-matter interaction (ESS)
Task 5.5 Integrated simulation data workflows (EUXFEL)

## Slide 9: WP5 Deliverables from Proposal
Deliverable 5.1 Prototype simulation data formats (M12, ESS)
Deliverable 5.2 Documented simulation APIs (M24, EUXFEL)
Deliverable 5.3 Documented simulation tasks executable (M42, ILL)
Deliverable 5.4 Software tested and released including interactive simulation and analysis workflow (M48, ESRF)

## Slide 10
September 2021
PaNOSC Milestones

## Slide 11: What WP5 needs to sustain …
Data format – HDF5/Nexus, openPMD, NOMAD
Simulation software –
  SIMEX (EUXFEL, ELI, ESS, ILL)
  McStasScript (ESS)
  Laser simulation s/w (ELI)
  OASYS (ESRF, CERIC-ERIC)
  Workflows (ESRF)
Visualisation software – h5web (ESRF), laser s/w (ELI)
Training material for simulation on pan-learning.org
Software registered in software catalogue

## Slide 12: Issues for WP5 in PaNOSC
Engagement
  Lack of engagement (ESRF) – should be recovered by workflows + visualisation
EGI resources
  Lack of sites using the EGI compute resources (only ELI used EGI resources)
Commercial cloud – few use cases

## Slide 13: PaNOSC WP6 spending up to 31/3/2021
Spent: 99% of PM, 83% in Euros
WP6
Chart: PaNOSC WP5 Spending in PMs
| 43435 | 43708 | 43981 | 44286 | 44896
WP5 Target | 0 | 21.75 | 56.5 | 104.5 | 219
WP5 Actuals | 0 | 15.35 | 45.63 | 104

## Slide 14: PaNOSC WP5 spending up to 31/3/2021
Underspending by ESRF
WP5
Chart: ESRF WP5 Spending in PMs
| 43435 | 43708 | 43981 | 44286 | 44896
WP5 Target | 0 | 8.25 | 18 | 26.3333 | 40
WP5 Actuals | 0 | 0.78 | 0.96 | 3.81

## Slide 15: For the remainder of PaNOSC
All partners to continue the excellent engagement in WP5 activities etc.
ESRF to increase spending on WP5 to include workflows and visualisation
Complete WP5 training material