## Slide 1: VISA-demo implementation with Openstack at ESS Preliminary findings (very much work in progress)
19th October, 2021
Author: Brian L. Jensen, HPC System Officer (ESS, DMSC)

## Slide 2: Agenda
1. Status & Overview
2. Next steps
3. VISA-demo implementation
4. Discussion on Openstack stuff (optional!)

## Slide 3: VISA-demo implementation at ESS
Work in progress!
  Current status:
    VISA-demo installed and integrated successfully into a prototype Openstack implementation
    VISA-example image built and imported to Openstack
    Instances successfully deployed
    Issues identified:
      Deployment of instances (Openstack issue - resolved)
      Experiment database (Database issue – resolved)

## Slide 4: VISA-demo implementation – next steps
  Finishing setup (i.e. fixing Openstack implementation to deploy VISA instances)
  Play around with the deployed VISA-demo
  Invite our instrument data scientists for a test-run and gather feedback
  Implement full VISA into existing test infrastructure
    Openstack, Keycloak etc.
  Discuss implementation/API into Useroffice+Scicat with our UO dev team
  Test/implement capability for Production
    E.g. load balancing, failover, backup, scaling, live migration, external user experience
  Develop local images (incl. applicable applications)

## Slide 5: VISA implementation – thoughts (YMMV)
Full VISA installation
  VISA components:
    VISA Accounts
    VISA WEB
    VISA API
    VISA Jupyter Proxy
    ….
  VISA Interfaces:
    Openstack
    Keycloak
    Reverse proxy
    Load balancing
    ….

## Slide 6: VISA implementation – thoughts (YMMV)
Go for VISA-demo first!
    https://github.com/ILLGrenoble/visa-demo
    Very nice and detailed instructions!
    Easier with e.g. Ubuntu as host OS
      Some customization needed for e.g. CentOS
    VISA example image – really nifty!
      Best to build on physical hardware!
      VNC during build-process can be an advantage for the curious/impatient

## Slide 7: VISA implementation – thoughts (YMMV)
Openstack implementation
  Be sure to setup the Application Credentials and Address Provider beforehand – really helps with debugging!

## Slide 8: VISA implementation – thoughts (YMMV)
Openstack implementation
  Use all tools and logs for troubleshooting– e.g. developer tools

## Slide 9: VISA implementation – thoughts (YMMV)
Openstack implementation

## Slide 10: Openstack stuff…
Components
  Keystone – service authentication
  Nova - compute
  Neutron – network
  Cinder – block storage
  Glance – image storage
  Placement, Horizon, Swift
Deployment
  Packstack
  Ansible
  Puppet
Network
  Provider vs. self-service
  ovs/ovn – dvr (distributed virtual routing)
  Infiniband – SR-IOV vs. DPDK
Storage
  Cinder – block-storage – many backends possible
  Glance - volume-backed storage – e.g. copy-on-write
  Troubleshooting
    So…many…logs!

## Slide 11: Thank you
email@email.eu